Process Framework:

- Generic structure defines the fundamental activities required in every software development projects.

- It’s not a specific process model like Waterfall or Agile. It’s a framework.

Activities:

- Communication

- Planning

- Modeling: Analysis of requirements, Design

- Construction: Code, Test

- Deployment

- Role: PM

Who will engage:

- Communication: BA, PO (Product Owner), PM (Product Manager)

- Planning: Project Manager

- Modeling: System Analysis

- Construction: Developer, Tester

- Deployment: DevOps

Umbrella Activities:

- Hoạt động luôn chạy song song với những hoạt động của Process Framework để kiểm soát chất lượng.

- Activities:

Software project tracking and control

Risk Management

Software quality assurance

Technical Reviews

Measurement

Software configuration management

Reusable management

Work product preparation and production

Who will engage:

- Non-technical

Process Assessment:

- CMMI method has 5 steps:

+ Initiating

+ Diagnosing

+ Establishing

+ Acting and Learning

- CBA IPI (CMM-Based Appraisal for Internal Process Improvement)

+ assessing the relative maturity of a software organization

+ use SEI CMM

- Evaluating organizational process maturity

- ISO 9001:200 for Software

+ generic standard to improve overall quality.

Task Set:

- The actual work is to be done in the Framework Activities.

Ex: Communication in Framework Activities, a task needs to be done is to collect relevant information, …

Process Pattern:

- It describes a process-related problem that encountered during software development work,

- identifying the environment in which the problem encountered

- suggests solutions to the problem.

(khuôn mẫu để giải quyết vấn đề thường gặp trong swe)

Other Process Models:

- Component-based development: reuse component

- Formal methods: emphasize the mathematical specification

- AOSD: provides a process and methodological approach

- Unified Process: use-case driven, architecture-centric, iterative and incremental

Process Models:

Software process:

- is a structured set of activities required to develop a system

- Specification

- Design and implementation

- Validation

- Evolution

Software process model: mô hình để mô tả cách bạn làm

Ex: waterfall, agile, incremental, spiral

| Process | Model |
| --- | --- |
| Làm tuần tự | Waterfall |
| Làm lặp | Agile |
| Làm theo increment | Incremental |
| Làm theo risk | Spiral |

Planing-driven and Agile Processes

Plan-driven processes

- are processes where all of the activities are planned in advanced and the progress is measured against the plan.

Agile processes

- Planning is incremental (step by step) and easier to change

- It is a family of software development methodologies allowing greater changes in design and in short iterations.

- Focus on human and team aspect (labor intensive)

Prescriptive Models:

- Là 1 nhóm các mô hình

- They strive for structure and order including: Waterfall, Spiral

- Waterfall

- Plan-driven model

- Separate and distinct phases (each phases: Requiremnet, Design, Implement, Testing, Deployment are clearly separated)

- Document intensive

- Progress measured through documentation

- Gantt chart (keep track timeline)

- Lockstep approach (làm tuần tự, không quay lại)

- Little chance for change

- Limitation:

+ The difficulty of accommodating changes after the process is underway.

- When to use:

+ The requirements are well-understood and changes will be fairly limited during the design process.

- Risk:

+ Late detect, at the last stage

- Scale (quy mô):

+ Government/Military project

- It is Big-Bag delivery (giao khách hang 1 lần duy nhất khi hoàn thành)

- Incremental Models

- Requirements are divided into multiple standalone modules of the software development cycle.

- Each module will go through the cycle: requirement, design, implementation, testing phases.

- Enabling the team to release usable versions of the application early

- Focus on delivering a full module in each increment.

Ex:

- Limitation:

+ Total cost is higher than waterfall

+ Clear and complete definition of whole system

- When to use:

+ Lower initial delivery cost (không cần xây toàn bộ system ban đầu, khách có thể dùng 1 function nhỏ trước)

+ Flexibility: accommodate changing requirements and allow adjustments

+ Risky projects, new technologies

- Risk:

+ Manage by divided into smaller modules

### Advantages of this scenario

- Early Value Delivery: Users can start using the core functionalities of the application early, providing immediate value.

- User Feedback: Incremental releases allow continuous user feedback, ensuring that the application evolves to meet user needs effectively.

- Risk Management: Smaller, manageable increments help identify and mitigate risks early in the development process.

- Flexibility: The model accommodates changing requirements and allows for adjustments based on user feedback and market demands.

- Spiral Model

- Represented as spiral rather than as sequence of activities with backtracking

- Focus on risk management

Instead of asking:

“What feature do we build next?”

It asks:

“What is the biggest risk that could cause this project to fail?”

- Each iteration mainly focuses on how to reduce the risk of the system

- Including:

+ Planning

+ Risk Analysis

+ Engineering (design & code)

+ Evaluation (feedback)

- Limitation:

+ The difficulty of accommodating changes after the process is underway.

- When to use:

+ The requirements are well-understood, and changes will be fairly limited during the design process.

+ A risky project, extreme uncertainty of successf cul

- Scale (quy mô):

+ Big project, High risk, Unclear requirements

### Advantages of this scenario

- Risk Management: The ___	Spiral_______ model's iterative risk analysis helps manage the complex integration of third-party services and ensures scalability and security are addressed.

- User Feedback: Continuous stakeholder engagement allows for frequent feedback, ensuring the platform meets user needs and expectations.

- Flexibility: The iterative nature of the __Spiral_______ model accommodates changing requirements and evolving business needs, providing flexibility in development.

- RUP (Rational Unified Process)

It has a certain phase:

+ Inception: initialize business case, risk assessment, planning => to see is it possible to do.

+ Elaboration: build software architecture, detail analysis

+ Construction: coding & implementation

+ Transition: Deliver software increment, General user feedback

Inception = “Should we do it?”
Elaboration = “How should we build it safely?”
Construction = “Build it.”
Transition = “Deliver it.”

- Focus on Architecture centric.

- Each phases has 6 discipline: requirements, analysis, modeling, design & code, testing, deployment

- But different intensives

Ex:

Inception: more requirements but less implementation

Elaboration: more Architecture & design but less coding

Construction: mostly coding

Transition: Deployment & testing

- The V-Model

- A transition of Waterfall

- Left side is Development and Right side is Testing

Agile processes:

Characteristic:

- Short release and iteration:

- Increment design (không thiết kế hoàn chỉnh từ đầu)

- User involvement: asking for user feedback constantly

- Minimal document

- Adaptive: Changeable document & environment

Principles:

- Satisfy the customer through (early and continuous delivery)

- Welcome changing requirements

- Delivery working software frequently

- Business people and developers must work together daily throughout the project

- Build around a motivated individual (Trust each other)

- Face-to-face communication

- Measuring progress is the working of the software

- Sustainable development (maintain the constant pace of building)

- Technical excellence and good model design

- Regular reflection and improvement

- Extreme Programming (XP)

- One of the first methods in Agile Process

- Small team working in a small room => encourage more communication

- Minimal documentation => only necessary documentation

Core value:

- Communication between team members and customers

- Simplicity in design and code

- Feedback at many different levels

- Courage (dám refactor, dám xóa code xấu, …)

Key Practices of XP:

- Planning:

Quick determination of features for next release

- Short release:

release frequently to get feedback

- Metaphor:

use simple images to describe the system for everyone to understand

- TDD (Test-driven development):

Write test case first, then code.

+ Write test case

+ Test fail

+ Write code to pass the test

+ Refactor

- Simple Design

- Refactoring:

- Pair Programming:

Code is always reviewed by a second person

- Collective ownership:

Establish ownership of the whole team

The code does not belong to anyone

- Continuous integration:

Integrate code to the project continuously to avoid tích tụ lỗi

- Sustainable pace:

Avoid burn out causing bug

- On site customer

- Coding standard

When to use XP?

- Expect the functionality to change every few months

- Work with customers who aren’t sure what they want

- Minimize project risk (by Pair programming, TDD)

- Small team

- Work closely with customers

SCRUM

- Iterative

- Incremental

- Sprints

- reprioritization of features

- Involving customers collaboration to get feedback

Roles:

- Product Owner: Manage Backlog (write requirements, user stories)

- Scrum Master: Takes care of the process of Agile model

- Scrum Team: Developers and Testers

Sprint: 1-4 weeks

Activities:

- Sprint planning: select backlog items and define sprint goal

- Daily Scrum: Meeting 15 minutes every day to report.

- Sprint Review: gather feedbacks and update backlog